TEST PLAN

OrangeHRM Human Resource Management System — Manual Testing Project

| Project Name | OrangeHRM Demo — Manual QA Testing Project |
| --- | --- |
| Application Under Test | OrangeHRM Open Source Demo (https://opensource-demo.orangehrmlive.com) |
| Prepared By | [Jignesh Vaishnav], Manual QA Engineer |
| Document Version | 1.0 |
| Date | [10-09-2026] |

# 1. Introduction

This Test Plan defines the scope, approach, resources, and schedule for manual functional testing of the OrangeHRM Open Source demo application. This project was self-initiated as a portfolio exercise to demonstrate end-to-end manual QA skills: requirement analysis, test planning, test case design, defect logging, and test summary reporting, following industry-standard practices used in real SDLC/STLC environments.

# 2. Objectives

- Validate core OrangeHRM modules (Login/Authentication, Admin, PIM, Leave, Recruitment, Dashboard) against expected functional behaviour.

- Design and execute a structured test suite covering positive, negative, boundary, and UI validation scenarios.

- Identify, document, and track defects using a standard bug report format with severity and priority classification.

- Produce professional QA artifacts (Test Plan, Test Cases, Bug Reports, Test Summary Report) suitable for a QA portfolio.

# 3. Scope

In Scope:

- Login page — valid/invalid authentication, forgot password flow, field validations.

- Admin module — User Management (Add/Edit/Delete/Search system users).

- PIM (Personnel Information Management) — Add Employee, Employee List search/filter.

- Leave module — Apply Leave, Leave List, My Leave.

- Recruitment module — Add Candidate, Candidate List.

- Dashboard — widgets load correctly, navigation menu links.

Out of Scope:

- Performance, load, and security penetration testing.

- Backend/database and API-level testing.

- Cross-browser and mobile responsiveness testing (noted as a future enhancement).

- Payroll and Time module (not available in the OrangeHRM demo instance).

# 4. Test Strategy / Approach

Testing Type: Manual, Black-box functional testing.

Test Design Techniques Used:

- Equivalence Partitioning — grouping valid/invalid input sets (e.g., username/password fields).

- Boundary Value Analysis — field length limits (e.g., password, employee ID).

- Error Guessing — based on tester experience of common HRM app defects.

- Decision Table Testing — for login and leave-approval logic combinations.

Test Levels: System Testing (end-to-end functional flows) and Regression Testing (post-defect-fix re-verification).

# 5. Test Environment

| Item | Details |
| --- | --- |
| Application URL | https://opensource-demo.orangehrmlive.com |
| Environment | OrangeHRM public demo instance (shared, resets periodically) |
| Browser(s) | Google Chrome (latest), Mozilla Firefox (latest) |
| OS | Windows 10/11 |
| Test Data | Demo credentials: Admin / admin123 (publicly provided by OrangeHRM demo) |
| Test Management | Excel-based Test Case Sheet + Bug Report Log (this project) |

# 6. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer (Self) | Test planning, test case design, execution, defect logging, reporting |
| Product Owner (Simulated) | Requirement clarification, defect triage sign-off |

# 7. Entry Criteria

- Application build (demo site) is accessible and stable.

- Test cases are reviewed and finalized.

- Test data and environment access are available.

# 8. Exit Criteria

- 100% of planned test cases executed.

- No open Critical or High severity defects remaining.

- Test Summary Report completed and reviewed.

# 9. Suspension & Resumption Criteria

- Suspend testing if the demo environment is down or a blocking defect prevents further navigation.

- Resume once the environment is restored or a workaround/fix is confirmed.

# 10. Deliverables

- Test Plan (this document)

- Test Case Suite (Excel)

- Bug Report Log (Excel)

- Test Summary Report (Word)

# 11. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Shared public demo data may be altered by other users | Re-verify test data before each run; note anomalies as environment issues, not defects |
| Demo instance periodically resets | Re-execute affected test cases after reset |
| No access to backend/logs | Rely on UI-observable behaviour and browser dev tools for evidence |

# 12. Schedule (Sample)

| Phase | Duration |
| --- | --- |
| Test Planning & Case Design | 2 days |
| Test Execution — Cycle 1 | 2 days |
| Defect Logging & Retesting | 1 day |
| Test Summary Reporting | 1 day |